# Property Availability

# Automated.

Using an AI Agent to automate outreach to Property Owners to check the rental availability of a property, significantly reducing the time agents waste on this task; increasing trust in the CRM data; and improving experience for Property Owners.

MAY 2026 · COMMERCIAL IN CONFIDENCE

# Contents

Contents	2

1. Executive Summary	3

2. Problem Statement	4

3. Proposed Solution	5

4. Technical Overview	7

5. Delivery & Operation	14

6. Pricing	16

7. Looking Ahead	18

8. Conclusion	19

# 1. Executive Summary

TO DO

# 2. Problem Statement

QuickLets currently relies on manual outreach to confirm property availability with owners - a process that, while functional, has become a structural bottleneck as the portfolio grows. It also results in Property Owners becoming frustrated by repeated or unnecessary calls.

In practice, this means agents spend a significant share of their day initiating individual WhatsApp conversations, chasing unanswered messages, transcribing replies, and updating the CRM by hand. The cost of this is felt across three dimensions:

- Agent capacity - Hours that should be directed toward client-facing work and active deal management are absorbed by repetitive administrative outreach. As the listing base expands, this overhead scales linearly with it.

- Data freshness - Because availability is checked reactively rather than systematically, listings frequently drift out of date. Owners may have already let, withdrawn, or repriced a property by the time an agent re-engages - leading to wasted viewings and avoidable friction with prospective tenants.

- CRM integrity - Manual updates on CRM introduces inconsistencies, missing data, and delays between conversation and record. The CRM, which should be the single source of truth, ends up trailing reality.

The underlying issue is not the tooling but the absence of a structured, automated layer between QuickLets, the Property Owner, and the CRM. That gap is what this proposal addresses.

# 3. Proposed Solution

KVLR Code proposes the design, build, and deployment of an AI Agent that automates WhatsApp outreach to handle Property Owner availability checks end-to-end and synchronises the results back into QuickLets' CRM.

The solution operates as a structured, three-stage workflow:

- Triggered outreach –

  - The AI Agent initiates a WhatsApp conversation with the Property Owner from a QuickLets-approved business number based on rules agreed during design.

  - Primary triggers are stale listings (no trusted confirmation within the freshness window) and explicit manual triggers from an authorised agent. To avoid over-messaging owners, outreach is invoked only after any internal verification path defined by QuickLets (for example, a task to the listing agent) has been exhausted.

  - The opening message is templated, branded, and personalised per owner using CRM data — referencing the specific property, last known status, and the question being asked.

- Conversational data capture –

  - The AI Agent guides the owner through a short, natural exchange to confirm whether the property is still available, surface any changes (price, conditions, availability dates), and capture free-text notes where relevant.

  - Conversations are designed to feel human, not robotic, and escalate to a live agent in any case the system cannot confidently resolve.

- CRM write-back –

  - Once the owner's response is captured, the structured data - availability status, any changed fields, the source of the update (Owner WhatsApp), the timestamp, and the full conversation transcript - is written back into the CRM against the correct property and owner records.

  - The agent also flags conflicts where its captured outcome materially contradicts the existing CRM state, routing those cases for manual review rather than silently overwriting them. Agents receive a notification only when human attention is genuinely required.

# 4. Technical Overview

## Architecture Overview

The proposed AI Agent is built as a focused, event-driven service that sits between two external systems: WhatsApp and QuickLets' CRM. Its job is narrow but high-leverage - to conduct structured availability conversations with Property Owners on QuickLets' behalf, interpret their responses, and keep the CRM in sync as the source of truth. The architecture is organised around three functional pillars, with security and governance running across all of them.

### 1. AI Agent

At the heart of the system is an AI agent responsible for owning each conversation end-to-end. The agent is purpose-built for a single job - confirming property availability - which keeps its behaviour predictable, its responses on-brand, and its failure modes containable.

Managing conversations

For every outreach, the AI Agent loads the relevant property and owner context from the CRM, opens the conversation with a pre-approved WhatsApp template, and then guides a short, natural exchange in English to capture the answer.

Behind the scenes, a finite-state conversation engine controls flow (greeting, question, clarification, confirmation, close), while a language understanding layer interprets free-text replies and maps them to a defined set of structured outcomes: available now, not available, available from a future date (with the date captured), conditions changed, no reply, or escalate to human. Outcomes outside this set are never inferred - they are escalated.

Reminders and no-reply handling

Where an owner does not reply to the initial outreach, the AI Agent follows a configurable reminder cadence - typically a first reminder after 24 to 48 hours and, where the operating policy justifies it, a single follow-up - before closing the conversation. At that point, the conversation is recorded as no reply and the CRM is updated accordingly, including the attempt count and the timestamp of the last attempt. This deliberate cap on outreach is what protects Property Owners from feeling repeatedly chased, which is one of the primary outcomes this engagement is designed to deliver.

Conflict detection

Where the owner's reply materially contradicts the current CRM state — for example, the owner confirms availability for a property the CRM treats as withdrawn — the AI Agent does not silently overwrite the record. Instead, it flags the conversation for manual review with the full context attached, so a human can resolve the contradiction. This protects data integrity in exactly the cases where the cost of a wrong automatic update is highest.

Handling problematic conversations

The AI Agent is built for a defined operating envelope. When a conversation falls outside it - an ambiguous answer, an unrelated question, a complaint, or anything the agent isn't confident handling — it doesn't try to push through. Instead, it raises a ticket back to QuickLets with the full conversation context attached, so a human agent can pick it up later and follow up with the Property Owner directly. Phrasing, escalation rules, and conversation logic can be refined over time as part of KVLR's ongoing support, so the system stays aligned with how QuickLets operates.

### 2. CRM Integration

The CRM remains the single source of truth. The automation layer does not duplicate or replace it; it reads from it to drive outreach and writes back to it as conversations resolve.

Integration via CRM API

A dedicated integration adapter handles authenticated communication with the QuickLets CRM via an API layer.

On the read side, the API supplies the AI Agent with property details, owner contact information, last known status, and any operational flags that should influence how or whether outreach proceeds.

On the write side, every completed conversation produces a structured update attached to the relevant property and owner records, including:

- the availability status (available, not available, available later, no reply)

- the available-from date where a future date was captured

- any changed fields surfaced during the conversation (for example, price or conditions)

- the source of the update — recorded as Owner WhatsApp so QuickLets' confidence model can treat the record as directly owner-confirmed

- the timestamp of the confirmation, supporting freshness and confirmation-age calculations

- the attempt count and last contact attempt date

- the full conversation transcript, attached for audit purposes

Writes are idempotent and auditable: every change is logged with a clear lineage back to the conversation that produced it, so the QuickLets team can always answer the question "where did this update come from?" with confidence. Where the CRM exposes them, status fields and custom properties are used in preference to free-text notes, so the data captured is queryable and reportable rather than locked in unstructured prose.

The AI Agent populates the data points that power QuickLets' availability trust model; the definition of statuses, the calculation of confidence tiers, and the enforcement of visibility rules on those records are CRM-side concerns owned by QuickLets (see "QuickLets' Responsibilities" and "Out of Scope" below).

### 3. WhatsApp Integration

## Hosting

The system resides within QuickLets' own environment and current security setup, ensuring full control and data protection. It is hosted alongside the QuickLets CRM, keeping data residency aligned and avoiding any cross-environment transfers.

KVLR Code is granted scoped operational access to deploy, monitor, and maintain the service, while QuickLets retains ownership of the underlying infrastructure.

## Security, Compliance & Governance

Data Processing

All personal data - owner names, phone numbers, conversation content, and CRM identifiers - is encrypted in transit using TLS 1.2 or higher, and at rest using AES-256. Access to APIs and the underlying infrastructure is governed by role-based access control, with QuickLets-managed authentication (SSO-ready) and full audit logging on every read and write. Production credentials are managed through a dedicated secrets store and rotated on a defined schedule.

From a regulatory perspective, the system is designed to operate within GDPR, and aligned with the upcoming EU AI Act. Lawful basis for processing is recorded, data retention periods are configurable and enforced automatically, and a defined workflow is in place to handle data subject requests — access, rectification, and erasure — within the statutory timeframes.

WhatsApp Compliance

WhatsApp-side compliance is handled by adhering to Meta's Business Messaging Policy, template approval requirements, and the boundaries between business-initiated and user-initiated conversation windows.

Audit Trails

Governance is reinforced through a complete audit trail. Every conversation and every CRM write is logged immutably, giving QuickLets a clear, queryable record of what the system did, when, and on whose behalf — available for review, reporting, and compliance purposes at any time.

## QuickLets' Responsibilities

For the engagement to proceed on the agreed timeline, QuickLets is responsible for three technical prerequisites:

| 1. CRM API layer for the AI Agent: | - A working API (or equivalent integration path) on the QuickLets CRM that the AI agent can read from and write to - covering property records, owner contact details, and the fields the automation needs to update. - Credentials, sandbox access for development and UAT, and any required technical documentation are provided by QuickLets. |
| --- | --- |
| 2. CRM Updates: | - Any modifications needed on the CRM side to support the automation are scoped and implemented by QuickLets, including: the availability status field and permitted values; the available-from date field; the last confirmed by source field; the confirmation-age freshness calculation; the confidence tier logic; the restriction flag and any role-based visibility rules tied to it; the manual review conflict-handling state; and any agent-facing dashboards, badges, or list views that surface this information to staff. |
| 3. WhatsApp Business Account: | - A verified WhatsApp Business Account on a QuickLets-owned number, with the business profile completed and the account in good standing with META. |

## Out-of-Scope

To keep the engagement focused and the commercials predictable, the following items are explicitly not included in this proposal. They may be addressed by QuickLets directly, by KVLR Code under a separate engagement, or in a future phase of work:

- CRM-side build work, including the availability status model, custom fields, confidence calculation, restriction flag enforcement, and any UI changes within the CRM itself

- Role-based contact visibility rules governing which staff can see or call Property Owners under which conditions

- Listing-agent ownership model and the edit-permission framework that supports it, including override-reason logging

- Internal verification task assignment to listing agents prior to AI outreach (this is the upstream trigger that hands off to the AI Agent)

- CRM dashboards, list views, badges, and KPI scorecards (for example, availability accuracy by agent or branch)

- Owner self-service portal for Property Owners to update availability, viewing windows, and preferences without staff intervention

- Migration or back-population of historical availability data in the existing CRM

- Workflow automations beyond availability confirmation (for example, referrals or follow-ups), which are noted in Looking Ahead and can be scoped separately

- WhatsApp messaging fees and any provider pass-through charges, billed directly to QuickLets

Where any of these items become a prerequisite for the AI Agent to operate effectively, KVLR Code will flag the dependency during the Design phase so it can be resolved before development proceeds.

# 5. Delivery & Operation

The project is delivered in clear phases, each with a defined output and a sign-off point with QuickLets before moving to the next.

| 1. Kick-off: | - A working session to confirm scope, success criteria, and integration details - CRM access, WhatsApp Business Account, data fields, and QuickLets' point of contact. - The output is a confirmed delivery plan and integration checklist. - No development starts until kick-off is signed off. |
| --- | --- |
| 2. Design: | - KVLR translates the agreed scope into a working design - conversation flows, message templates, CRM field mappings, escalation logic, and the integration architecture. - QuickLets reviews and signs off the design before any code is written, so build effort goes into something already aligned with operational reality. |
| 3. Development: | - KVLR builds the AI agent, CRM integration, WhatsApp templates, and supporting infrastructure to the signed-off design. - Work is iterative, with checkpoint demos so QuickLets can see progress in flight. The phase concludes with a feature-complete system in a controlled non-production environment. |
| 4. Testing: | - KVLR Code runs a full internal testing pass covering functional correctness, integration behaviour, edge cases, and non-functional checks (security, logging, performance). - Issues are resolved within this phase. - The output is a tested system and a documented test report. |
| 5. UAT: | - Nominated QuickLets users work through real-world scenarios in a staging environment connected to a sandboxed CRM. - QuickLets exercises the system against the scenarios that matter most to operations. - UAT closes with formal sign-off from QuickLets. |
| 6. Soft Launch: | - A controlled pilot against a defined subset of properties or a capped daily volume, running live against the production CRM and WhatsApp Business Account. - KVLR Code monitors closely with daily check-ins to validate behaviour and tune as needed. |
| 7. Production Launch: | - The system is ramped to full scope on an agreed schedule, with KVLR Code in heightened support mode for a 2–4 week stabilisation period. - A handover pack covers documentation, dashboards, escalation contacts, and the ongoing support model. |
| 8. Ongoing Support: | - After stabilisation, the engagement moves into the ongoing operational phase covered by the monthly fee - hosting, monitoring, maintenance, support, and continuous refinement as QuickLets' needs evolve. |
| 9. Handover | - At the end of the agreement, KVLR Code will hand over the system to QuickLets 6 months prior to closure, allowing for a smooth transition of ownership. - Alternatively, QuickLets may choose to extend KVLR Code's maintenance engagement beyond this point. |

# 6. Pricing

## Pricing Overview

| 1. Integration and Setup: | Setup is a one-time investment of €XXX ex. VAT, covering design, build, integration to the CRM, integration to WhatsApp, full internal testing, support through UAT, soft launch, and stabilisation. |
| --- | --- |
| 2. Ongoing Operation: | A monthly fee of €XXX ex. VAT keeps the system running end-to-end: monitoring, AI optimisation, ongoing support, conversation-flow refinement, and continuous improvements. The fee covers up to 5,000 owner conversations per calendar month; volumes above that threshold are billed at €XXX per additional conversation in the same month, reviewed quarterly against actual usage WhatsApp messaging is billed directly by META to QuickLets' Business Account and is not included in this proposal. The solution is hosted on QuickLets' infrastructure, so hosting costs are not included in this proposal. |

## Applicable Terms

| Proposal Validity: | 2 weeks from receipt |
| --- | --- |
| Payment Terms: | Integration and Setup: - 60% due within 2 weeks of contract signature - 40% due within 2 weeks of UAT handover Ongoing Operation: - 100% due within 1 week of each month-end |
| Contract Term: | This contract is valid for an initial term of 2 years. Handover of system commences 6 months before the termination of the agreement. |
| IP Ownership: | QuickLets retains full IP ownership of all software, documentation, conversations and related materials. |
| Yearly Inflation: | pricing (both Setup, where relevant, and Ongoing Operation) is subject to an annual adjustment of 2% or the published Malta HICP rate for the preceding 12 months, whichever is lower, applied on each anniversary of the contract start date. |
| SLA: | TBD |

# 7. Looking Ahead

This initiative represents just one of many automation opportunities that QuickLets can adopt to fundamentally transform its operations, efficiency, and overall profitability. In fact, QuickLets has already identified at least six other processes - including referrals and follow-ups - that are strong candidates for automation, signaling a clear appetite and roadmap for broader change.

As a reliable, local partner with a deep understanding of the Maltese market, KVLR Code is well-positioned to support QuickLets throughout this transformation - bringing the technical expertise, responsiveness, and long-term commitment needed to turn these opportunities into measurable business outcomes.

# 8. Conclusion

Manual availability outreach is the bottleneck on QuickLets' growth. It absorbs agent time that should be going into client work, lets listings drift out of date, and leaves the CRM trailing the reality on the ground. As the portfolio grows, that cost only compounds.

This proposal addresses the problem directly. A purpose-built AI agent runs availability checks over WhatsApp, holds a natural conversation with the Property Owner, captures the outcome, and writes it back to the CRM automatically. Agents are pulled in only when human judgement is genuinely required, and the CRM is restored as a true, current source of truth. Property Availability. Automated.

KVLR Code brings the local presence, technical depth, and delivery discipline to put this into production on the timeline set out in this proposal, with QuickLets in control at every checkpoint. We look forward to partnering with QuickLets to deliver it.

www.kvlrcode.com

|  | John Ellul Co-Founder, KVLR Code and Veracloud jellul@kvlrcode.com |
| --- | --- |
|  | Andre Schembri Director of Engineering, KVLR Code aschembri@kvlrcode.com |

KVLR Code is a trusted local software and AI provider,                          serving numerous enterprise organisations